DOUGLAS COLLEGE

CSIS 4495 – APPLIED RESEARCH PROJECT

AI-Assisted Personal Investment Research and Decision Support System

A Practical Prototype for Evidence, Investment Analysis, and Thesis Updates

Student: Menghua Wang

Student ID: 300397100

Team Lead: (Solo Project) Menghua Wang

Instructor: Priya Kandhadai

Submission Date: September 28, 2026

This proposal is intentionally scoped as a one-semester personal software project. The system is designed for my own investment-research workflow rather than as a general financial-information platform.

# 1. Introduction

## 1.1 Personal Motivation and Background

This project is motivated by my own experience as an individual investor. I regularly follow a small group of public companies and need to read financial results, company announcements, news, and other public information. The main difficulty is not a lack of financial data. Existing services already provide much of the basic market and company information I need. The difficulty is organizing that information around my own investment reasoning and keeping that reasoning consistent over time.

For example, when I follow a company, I may have an initial view about its growth drivers, risks, and valuation. A new earnings release or company announcement may support that view, weaken it, or have little effect. Today, this process is handled through a mixture of web pages, notes, spreadsheets, and memory. I want to build a small system that makes this personal research process more organized and easier to review later.

The project therefore does not aim to reproduce an investment website such as Yahoo Finance. Basic financial information can be reused from existing sources such as yfinance, company investor-relations pages, and public filings. The project focuses on the additional layer that is useful to me personally: connecting new evidence with the investment reasoning I have already recorded.

## 1.2 Problem Definition

The problem is a practical workflow problem: how can an individual investor organize company research so that new information can be reviewed against an existing investment thesis, while preserving a clear record of why the thesis or selected assumptions changed?

The proposed system will provide a small, focused workflow for this purpose. It will not attempt to predict stock prices, make autonomous Buy/Sell decisions, or replace professional financial-data services. Its purpose is to help me perform and document my own investment analysis more consistently.

## 1.3 Research Questions

RQ1. Can an AI-assisted workflow make personal company research more organized and traceable by connecting new evidence to an existing investment thesis?

RQ2. Can the same basic workflow be used for several different types of companies without building a separate system for each company?

## 1.4 Preliminary Research and Knowledge Gap

This project will use a small preliminary review of work in financial text analysis, financial-domain language models, and human-AI decision support. Prior work shows that financial language has domain-specific characteristics and that large language models can assist with financial text tasks. The project does not attempt to make a new financial language model. Instead, it applies existing AI capabilities to a personal research workflow and adds structured human review.

The practical gap for this project is therefore narrow: there are many sources of financial information and many general-purpose AI tools, but I want a simple system that remembers my own research context and helps me evaluate whether new evidence matters to my existing investment thesis.

## 1.5 Expected Personal Benefit

Spend less time repeatedly organizing the same company information.

Keep investment reasoning and important changes in one place.

Make research assumptions easier to review and update.

Build a reusable personal research workflow that may later support writing or publishing research notes.

# 2. Proposed Research Project

## 2.1 Project Goal

The goal is to design and implement a working web-based prototype for personal investment research. The main feature will be an Investment Thesis Engine that helps organize a company thesis, review new evidence, identify possible impact on the thesis, and save approved changes as part of the research history.

## 2.2 Scope and Main Objectives

Create a small data model for companies, investment theses, key drivers/risks, evidence, and research history.

Allow the user to add evidence manually and link it to its original source.

Use one selected LLM to analyze an event and suggest why it may matter to the existing thesis.

Allow the user to review and approve or edit the AI analysis before it becomes part of the research record.

Keep a simple record of important forecast or valuation assumptions when they are reviewed.

Show the current thesis and a short history of important changes.

Demonstrate the workflow on MRVL and use MCD, UBER, and GOOGL as additional validation cases.

## 2.3 Deliberate Exclusions from Phase 1

No automated trading or autonomous Buy/Sell recommendation.

No full-market stock screener or financial-data terminal.

No advanced DCF/SOTP or universal valuation engine.

No automatic publishing to X, WeChat, Xueqiu, or community management.

No requirement for fully automated multi-source news collection.

These exclusions keep the project feasible for one student and allow time for implementation, testing, documentation, and course deliverables.

## 2.4 Main Workflow

| Step | Purpose |
| --- | --- |
| 1. Define Thesis | Record why I follow a company and the main ideas I want to monitor. |
| 2. Add Evidence | Enter a new event, note, filing, earnings item, or source link. |
| 3. AI Analysis | Summarize the event and suggest which part of the thesis may be affected. |
| 4. Human Review | Accept, edit, or reject the AI interpretation. |
| 5. Assumption Review | Optionally review a selected forecast or valuation assumption. |
| 6. Save History | Record the approved change and preserve the previous version. |

## 2.5 Technology

| Area | Planned Technology | Purpose |
| --- | --- | --- |
| Platform | macOS / cross-platform web app | Development and demonstration |
| Frontend | React + Vite | Simple research and review interface |
| Backend | Python + FastAPI | Application logic and API |
| Database | PostgreSQL | Store thesis, evidence, and history |
| Financial data | yfinance and public source links where useful | Reuse existing data instead of rebuilding it |
| AI | One selected LLM API | Event analysis and research assistance |
| Version control | GitHub | Code, reports, and project history |

# 3. Research Methodology

## 3.1 Research Approach

This is a small applied software project. The work will follow a practical cycle of problem definition, design, implementation, testing, and reflection. The final artifact will be evaluated through a set of predefined personal research tasks and a small set of company cases.

## 3.2 Data and Evidence

The project does not require a large financial dataset. The main research inputs are selected company events and public evidence that I would normally use in personal research. Phase 1 will use approximately 20–30 curated events. One company, MRVL, will be used as the primary end-to-end case. MCD, UBER, and GOOGL will be used as lighter validation cases because they represent different business models.

| Company | Role in Project |
| --- | --- |
| MRVL | Primary end-to-end case for the full workflow. |
| MCD | Validation case for a mature consumer/franchise company. |
| UBER | Validation case for a platform/growth company. |
| GOOGL | Validation case for a multi-segment technology company. |

## 3.3 Data Collection Procedure

Start with a small watchlist and define the current thesis for each selected company.

Collect or manually enter a limited number of useful events from public sources.

Keep the original source link for traceability.

Use the AI model to produce a structured analysis of selected events.

Review the output manually and record corrections where needed.

## 3.4 Evaluation Scheme

The evaluation will focus on whether the prototype works as a useful personal research tool rather than on predicting investment returns.

| Evaluation Area | Method |
| --- | --- |
| Workflow completeness | Run several predefined company-research tasks from evidence entry to saved thesis history. |
| Traceability | Check whether important updates have a source, a reason, and a recorded human decision. |
| AI output quality | Review a small sample for relevance, source grounding, and clarity. |
| Usability / usefulness | Record a simple 1–5 self-rating for selected research tasks and note problems encountered. |
| Cross-company adaptability | Check whether the same core workflow works for MRVL, MCD, UBER, and GOOGL. |

## 3.5 Human and AI Responsibilities

| AI | System | Human |
| --- | --- | --- |
| Summarize and interpret evidence; suggest affected thesis areas. | Store data; keep history; calculate simple deterministic values. | Define thesis; review AI output; approve changes; make investment decisions. |

The system is advisory. It will not automatically change the official thesis or make an investment decision.

# 4. Expected Results, Limitations, and Project Value

## 4.1 Expected Results

The expected result is a working prototype that I can use to organize research on a small personal watchlist. I expect the system to make it easier to move from a new piece of evidence to a structured review of the investment thesis, while keeping the final judgment with the user. The main technical result is a reusable workflow rather than a new financial-data source.

## 4.2 Practical Value

The system is designed around an actual personal workflow, so its usefulness can be evaluated directly through repeated research tasks.

Existing financial data can be reused rather than rebuilt, allowing more time to be spent on the customized analysis layer.

The project can later be extended to research notes or content creation, but those extensions are not required for Phase 1.

## 4.3 Limitations

The project is designed for one investor and a small watchlist; results will not be presented as universal evidence about investment performance.

AI analysis may be incomplete or incorrect, so human review is required.

The project will not measure actual investment returns or prove that the system improves financial performance.

The evaluation dataset is intentionally small because the course project is limited to one semester and one student.

## 4.4 Risk Management

| Risk | Response |
| --- | --- |
| Scope growth | Keep Phase 1 limited to the end-to-end research workflow. |
| AI errors | Use source links and human approval. |
| Data-source problems | Keep manual entry available. |
| Development delays | Build the core workflow first; optional features can be dropped. |
| Unclear evaluation | Use a small set of predefined tasks and simple evaluation criteria. |

## 4.5 Project Success Criteria

The main research workflow can be completed from evidence entry to a saved thesis update.

The system preserves source and decision history for important changes.

AI assistance produces useful draft analysis on the selected test cases.

The prototype can be demonstrated successfully at the final presentation.

The complete project remains within the planned 120-hour scope.

# 5. Project Planning and Timeline

## 5.1 Work Plan

| Work Package | Hours | Main Deliverable |
| --- | --- | --- |
| Topic, research, and proposal | 10 | Problem definition and approved proposal |
| Requirements and architecture | 10 | Scope, workflow, database design |
| Backend and database | 18 | Core API and persistence |
| Investment research workflow | 22 | Evidence, AI analysis, review, history |
| Frontend | 18 | Research and review screens |
| Testing and evaluation | 12 | Test cases and evaluation results |
| Documentation and final demo | 10 | Reports, README, demo preparation |
| Buffer / integration | 20 | Debugging, integration, course deliverables |
| Total | 120 |  |

## 5.2 Schedule

| Phase | Dates | Milestone |
| --- | --- | --- |
| 1 | Sep 19–28 | Proposal, scope freeze, repository setup |
| 2 | Sep 29–Oct 12 | Requirements, architecture, database |
| 3 | Oct 13–26 | Backend and core AI workflow |
| 4 | Oct 27–Nov 9 | Frontend and end-to-end integration |
| 5 | Nov 10–23 | Testing, primary case, validation cases |
| 6 | Nov 24–30 | Evaluation, bug fixes, refinement |
| 7 | Dec 1–7 | Final report, demo, defense preparation |

## 5.3 Project Management

The project will be managed as a solo Kanban-style workflow in GitHub. Tasks will be grouped into Backlog, In Progress, Testing, and Done. Work will be committed regularly so that implementation and documentation progress can be reviewed throughout the term.

## 5.4 Project Contract

I agree to follow the scope and timeline in this proposal and to document project work regularly. Changes to scope will be recorded in the project documentation and will not be added if they put the required core workflow at risk.

| Student / Team Lead | Signature | Date |
| --- | --- | --- |
| Menghua Wang | __Menghua Wang__________ | _2026.09.19____ |

# 6. AI Use and Work Log

## 6.1 AI Use

| AI Tool | Version / Account | Use in Project | Student Value Added |
| --- | --- | --- | --- |
| ChatGPT | Version/model as recorded in project log; Free account | Project brainstorming, scope refinement, architecture discussion, proposal drafting, and review. | I make the project decisions, narrow the scope, design the workflow, review outputs, and decide what to implement. |
| LLM API | One selected model; planned usage-based API | Planned application feature for event analysis and research assistance. | I will define the prompt, output format, source requirements, validation rules, and human-review process. |
| Perplexity | Free account |  |  |
| Claude | Free account |  |  |

AI-generated material will be reviewed and edited before inclusion in project documents or application logic. Prompt history will be maintained in the appendix as required by the course template.

## 6.2 Work Log

The following entries summarize work already completed during the proposal-development period. Actual hours will be entered from my personal work record before submission.

| Date | Hours | Work Completed |
| --- | --- | --- |
| Sep 10, 2026 | 1 | Initial project idea and course requirement review. |
| Sep 11, 2026 | 1 | Refined the personal investment research use case. |
| Sep 12, 2026 | 3 | Compared existing finance platforms and project scope. |
| Sep 13, 2026 | 2 | Reviewed reusable financial-data sources and project boundaries. |
| Sep 14, 2026 | 1 | Tested company data needs using MRVL, MCD, UBER, and GOOGL. |
| Sep 15, 2026 | 1 | Shifted focus from data aggregation to personalized investment research. |
| Sep 16, 2026 | 1 | Designed the core Investment Thesis Engine workflow. |
| Sep 17, 2026 | 1 | Stress-tested the workflow across different company types. |
| Sep 18, 2026 | 1 | Reviewed and froze the core project design. |
| Sep 19, 2026 | 3 | Simplified proposal scope and aligned it with the course requirements. |

# Appendix A. Prompt History (Summary)

The following is a concise record of the major prompts used during project formation. The complete prompt history will be retained with the project documentation.

| Stage | Prompt / Request | Decision |
| --- | --- | --- |
| Initial idea | "For this course's project, I plan to design a platform tailored for a self-employed financial content creator. Please help me continuously refine and iterate on the concept and proposal for this project through a series of Q&As and discussions. Here is my initial outline for the project: A platform for financial creators to generate and publish content, as well as manage followers; Automated aggregation of daily market and financial information into daily/weekly posts. The generated content should automatically interface with feeds on platforms like X, WeChat, and Xueqiu, and be published after my manual review and approval; Utilizing tools like AI agents to automate workflows; Benchmarking against existing self-media platform models used by financial content creators; Optional feature: Employing AI agents to track and simulate the perspectives of various financial creators, host discussions on specific topics, and generate preliminary view summaries; Managing followers and subscriptions across different communities and platforms; Aggregating member comments and replies from various platforms, auto-liking their responses, categorizing their questions, generating reply drafts, and publishing them upon my confirmation." | Cut scope: - The generated content should automatically interface with feeds on platforms like X, WeChat, and Xueqiu; - Optional feature: Employing AI agents to track and simulate the perspectives of various financial creators, host discussions on specific topics, and generate preliminary view summaries; - Managing followers and subscriptions across different communities and platforms; - Aggregating member comments and replies from various platforms, auto-liking their responses, categorizing their questions, generating reply drafts, and publishing them upon my confirmation." |
|  | I cannot answer these questions definitively just yet. I would like you to provide more background regarding the workload and complexity involved so that I can clarify the target positioning of this project. There are already many financial content creators in the market tracking and sharing information. My platform should focus on comprehensive coverage of key market information alongside continuous tracking of targeted focus companies and industries; As an individual investor, I want to build this platform to build up my own research framework, acquire information quickly, and improve my investment performance through output-oriented practice, while accumulating a community of like-minded members; This process should be progressive, moving from simpler to more complex phases. For the current project scope, what core features should be prioritized in Phase 1 of the platform design? Additionally, what would be the cost, maintenance overhead, and operational difficulty associated with this?" |  |
| Scope check | Many finance websites already provide company data; what should the project add? | Do not rebuild a financial terminal. |
|  | A follow-up question: When building the scanner/tracker for macroeconomic, industry, and company-specific information, should I directly leverage data and feeds from existing platforms? Or are there suitable open-source repositories/codebases available? Or should I design and develop it from scratch based on certain standards? Which existing tools, APIs, or resources can be referenced, cited, or directly integrated? | Data source: yfinance, futu. OpenBB |
|  | This is a solo project that I will complete entirely on my own. The primary purpose of the platform is to serve my own research productivity, help me gain experience, and systematically output content for publishing. Therefore, it is critical to keep the project scope strictly under control. Can the current workload realistically be managed by a single person? Furthermore, what platform or technology stack should I build this on? Power Apps? Or something else? I noticed some creators use Patreon, others use Knowledge Planet, Discord, or GitHub—are those the kinds of platforms I should be leveraging? | IT architecture |
|  | Valuation models are quite complex: first, there are many valuation methodologies; second, different types of companies require different approaches (e.g., cyclical vs. non-cyclical stocks, sum-of-the-parts vs. direct consolidation, or selecting appropriate P/E multiples); third, while existing financial websites provide earnings and growth forecasts, accessing them often requires paid subscriptions. Are there free data sources available? How can I build and maintain this valuation model in a low-cost, sustainable way? | No valuation model design |
| Data model | Compare MRVL, MCD, UBER, and GOOGL company information needs. | Identify reusable and company-specific research elements. |
|  | I feel that manually extracting data to build company profile pages might result in an interface inferior to Yahoo Finance, leading to redundant work with limited practical returns. Let's continue discussing how to pivot the project design to maximize ROI and align better with my goals. For the free content available on Yahoo Finance, can I directly capture/embed the charts, or should I simply link out to them if embedding isn't feasible? This would allow us to shift the design focus toward the custom and advanced features I truly need. | No duplicated work similar to yfinance, and focus on value added engine. |
| Core engine | Design a workflow from personal thesis to new evidence and thesis update. | Investment Thesis Engine becomes the core analysis workflow. |
|  | What are the main technical hurdles and highlights of this project? Could the core focus be valuation models, stock scoring, or business classification? Should these models be built custom from scratch, or generated by an AI agent? Or should the AI be tasked with scraping data from relevant financial websites and research reports? | Design investment thesis engine |
|  | How should I handle discrepancies between external market valuations, event impact analyses, and my own target valuation? Do I need to list all of them? (Re-confirming): Yes, I believe your assessment is correct, and we should adjust the project design accordingly based on this approach. | The system will not implement an advanced or universal valuation engine. Instead, it will support lightweight valuation review by storing selected personal assumptions and comparing them with a small set of external market-reference metrics from existing financial platforms. |
| Stress test | Apply the workflow to four different business models. | Add flexible Sub-Thesis, Driver, Risk, KPI, and Event Impact concepts. |
| Proposal review | Reduce scope for a 120-hour solo course project. | Use one primary case, small validation set, simple evaluation, and limited valuation support. |

# References

[1] Wang, S. et al. “FinGPT: Open-Source Financial Large Language Models.” Preliminary literature reviewed for LLM applications in finance.

[2] Wu, S. et al. “BloombergGPT: A Large Language Model for Finance.” 2023.

[3] Loughran, T., and McDonald, B. “When Is a Liability Not a Liability? Textual Analysis, Dictionaries, and 10-Ks.” Journal of Finance, 2011.

[4] SEC. “EDGAR Application Programming Interfaces.” Public filing and company-data API documentation.

[5] yfinance documentation. Python interface for Yahoo Finance market and company data.

Note: The literature review in this proposal is intentionally preliminary. The final report may add or refine sources as implementation and testing progress.